Spoiler
- In software projects artifacts are extremely simple to change
  (e.g., editing a file)
- Change Control is the set of practices to ensure request for changes are properly taken care of
- Configuration Management is the set of practices to ensure project outputs remain coherent over time
- Change Control and Configuration Management span over the lifecycle of the project outputs
- Git is a popular SCM which supports part of the CM process
- Agile practices embrace change and their development processes adopts some practices similar to those of Change Control

---
Configuration Management

---
Configuration Management
Configuration Management (CM) is a set of activities running in parallel to the development process, whose goal is establishing and maintaining system’s coherency over time
  - Part of the project management plan
  - Helps define project standards and best practices

---
Goals of Configuration Management
- Configuration Control
  - Controlling product release and its updates
- Status Accounting
  - Recording and reporting components’ status
- Review
  - Ensuring completeness and consistency of all parts
- Build Management
  - Managing the build process and its tools
- Environment Management
  - Managing the components that host our system
- Teamwork
  - Facilitate team interactions

---
Some Effects of a Good CM
- Being able to build a system from a consistent set of components
- Being able to retrieve a software component when needed (consider: storage time, storage means)
- Being able to view the history of changes a system has undergone
- Being able to retrieve a previous version of a system
- Remark: closely related to the change management process

---
Some Examples
- A bug is reported by a user on a software we have been selling for ten years
- A client requests an enhancement to a one-off system we sold in 2005
- We need to reproduce/understand an odd behavior of the control software of a space exploration probe which is now orbiting Jupiter

---
Steps and Tools: Establish Baseline
- The first step is establishing what is the product
- A good CM requires to:
  - Clearly identify the items which constitute a product
  - Identify the relationships among these items
  - Choose an appropriate identification and numbering scheme for versions
  - Being able to take “snapshots” (see next slide)

---
What is a baseline?
- Baseline: One or more software configuration items that have been formally reviewed and agreed upon and serve as a basis for further development
- Software Configuration Item: A collection of software elements treated as a unit for the purposes of Configuration Management
- Configuration: A collection of all the elements of a baseline and a description of how they fit together

---
What makes a Software System
- Sources
- Files to generate source (e.g., Yacc)
- Libraries & External libraries
- Data/ER Schema/DBs
- Developer Documentation
- User Documentation
- Data migration scripts
- Build scripts and tools
- ...

---
Steps and Tools: Manage Changes
- The second step is “maintaining coherency over time”
- A good CM process requires to:
  - Define the baseline record (the starting point)
  - Identify and approve requests for changes (change control)
  - Formally record changes and history of each item
  - Maintaining old versions
- For family of products there could be different baselines
- Changes might need to be applied to one or more baseline (consider a security fix to a browser)

---
Software Development Models
- Linear development:
  - Only one version of an application is running at any given time
    Examples: one-offs; software as a service (even though for high-volume applications, the software might be deployed in different instances)
- Branching development:
  - Different versions of an application are running at a given time
  - Examples: Base and Pro version, v1.0 and v2.0 (desktop computers)

---
Linear Development Model

---
Branching Development Model

---
Version Control Systems

---
Steps and Tools: Considerations
- For software development, a version control system implements various of the functions described above
- Tools are not sufficient: an adequate process has to be in place
- Semantic versioning is an example of numbering schema

---
Version Control Systems: Main Concepts
- Repository: the storage where all versions of a system and the required additional data are kept together
- Working version: the file (or set of files we are currently editing)

---
Version Control: Operations
- Update
  - The operation which gets changes from the repository
- Conflict
  - A situation in which the working version and the repository have “incompatible” changes
- Merge / Integration
  - The operation performed to resolve a conflict
- Check-Out
  - The operation which gets a working copy from the repository
- Change/Changeset
  - A specific modification (or set of modifications) to one or more documents under version control
- Commit or Check-in
  - The operation which stores the working copy in the repository

---
Version Control: Operations
- Revision/Version
  - A specific changeset committed in the repository
- Tagging/Labeling
  - The process of assigning a symbolic name to a revision

---
Types of Version Control Systems
- Centralized
  - There is a single repo
  - Examples: RCS, CVS, Subversion
- Distributed
  - There are many repositories
  - Specific operations allows to sync repositories (push/pull)
  - Examples: Git, Mercurial, Bazar
- A distributed versioning system can be used in a centralized manner (but not viceversa)

---
Versioning Models
- Lock-Modify-Unlock Solution:
  - Only one person can change a file at a time
  - Advantage: simple; it enforces organization of work
  - Example: SCCS (If I remember right)
- Copy-Modify-Merge Solution:
  - Users modify private copies only - in parallel
  - Private copies are merged together into a new, final version
  - Advantage: allows the team to work in parallel
  - Example: CVS, Subversion

---
GIT

---
What is GIT
- A distributed software versioning system
- Developed in 2005 by the Linux development community (and in particular Linus Torvalds, the creator of Linux) to support the development of the Linux Kernel
- Open-source, mature, well documented, and with good community and tool support
- https://git-scm.com/

---
Git Commands and Elementary Workflow
git init
git add
git commit
git push
git pull

---
Some Good Practices

---
Causes of Changes in Software Development
- Incompleteness or incoherencies in the project requirements or in the description of work
- A better comprehension of the system to be developed
- A technical opportunity
- A technical challenge
- A change in the external environment
- Non-compliance of a project deliverable

---
Define a Change Control Process
- A software versioning system allows you to achieve some of the practices of Configuration Management
- In order to maintain your system under control, you need to define a process for managing changes
- The process should identify:
  - People in charge (usually a change control board)
  - Approval and verification steps
  - Communication and dissemination

---
A Change Control Process

---
Remarks
- A change control board might be appointed to approve/reject changes
- The cost and risk of changes increase as the project moves to the delivery
- The process ensures a formal record is kept and and a clear procedure is set to evaluate the impact of changes
- Change and change management is embraced by agile methodologies (changes “treated” as requirements)

---
Releasing Software
- Two approaches:
  - Release only when required by the project plan
    (main milestones and deliverables)
  - Release often, ideally with each changeset
    (agile practices tend to favour this approach)
- When you release
  - Ensure the baseline is formally stored in your VCS
  - Ensure you have a “release notes” document summarizing the changes
  - (optionally) Package the system and its dependencies

---
How to identify releases
- Define rules to assign names to your software versions
  - It helps communicate “where” you are
- Two simple approaches:
  - Choose a sequence (the alphabet for Android versions, planets, numbers, …)
  - Use semantic versioning is a standardized the way in which you communicate changes to your system (http://semver.org/)
- Given a version number MAJOR.MINOR.PATCH, increment the:
  - MAJOR version when you make incompatible API changes,
  - MINOR version when you add functionality in a backwards-compatible manner, and
  - PATCH version when you make backwards-compatible bug fixes.
- Additional labels for pre-release and build metadata are available as extensions to the MAJOR.MINOR.PATCH format

---
Branching Model
- http://nvie.com/posts/a-successful-git-branching-model/
- Main goal: allow context-switching
- It implements some o the requirements of a good CM