Spoiler
- Agile methodologies start out the need of better aligning software management practices to the peculiarities of software development
- You can adopt XP, but it requires to embrace it all
- Scrum presents a less intrusive alternative and is less invasive to adopt than other agile techniques

---
Agile Software Development

---
Motivation for Agile
- Traditional approaches to control complexity in software development rely on superimposing structure on development
- A natural trend from the Waterfall model that risks to end up in a bureaucratic structure
- If change is intrinsic to software development, maybe processes that embrace change lead to a more natural way of working, simpler management, and better results

---
Agile Software Development
- A group of SW development methodologies based on similar principles:
  - A management process that encourages frequent inspection and adaptation
  - Team work, self organization, accountability
  - Rapid delivery of high-quality software
  - A business approach that aligns development with customer needs and company goals

---
The Agile Manifesto
Individuals and interactions
Process and tools
over
Working software
Comprehensive documentation
over
Customer collaboration
Contract negotiation
over
Responding to change
Following a plan
over
http://agilemanifesto.org/

---
Some Consequences
- Customer satisfaction
- Working software delivered frequently
- Working software is the principal measure of progress
- Late changes in requirements = no problem
- Close, daily cooperation
- Face2Face & Co-location
- Projects built around individuals
- Attention to technical excellence and good design
- Simplicity
- Adaptation

---
Dynamic System Development Method
- It starts from the experience of RAD (Rapid Application Development)
- Key considerations:
  - people are the key to project success
  - change is inevitable
  - no software is perfect the first time it is released
- The project proceeds in cycles
- Standardized and supported by a consortium

---
Extreme Programming
XP takes proven practices to the extreme
  - If testing is good, let everybody test all the time
  - If code reviews are good, review all the time
  - If design is good, refactor all the time
  - If integration testing is good, integrate all the time
  - If simplicity is good, do the simplest thing that could possibly work
  - If short iterations are good, make them really, really short
XP is based on:
  - values
  - practices
  - process
[Speaker Notes: Take practices that have been proven to be good and take them to the extreme.]

---
XP Values
Communication: open and honest
Feedback: honest and rapid (close the look quickly to make feedback effective)
Simplicity: K.I.S.S.
Courage: take the right decisions, even if they are difficult (if it can’t be done, say it!)

---
Some interesting XP practices
- Test-driven development
  - Write test-cases first
  - All code must have unit tests
  - All code must pass all unit tests before it can be released
  - When a bug is found tests are created
  - Acceptance tests are run often and the score is published
- Pair-programming
  - Two programmers, one keyboard
  - Code ownership, training on the job
- Refactor often
- Integrate often

---
Some interesting XP practices
- Do the simplest thing that could possibly work
- Passes all the tests
- No duplicate code
- States every intention
- Fewest possible classes and methods

---
SCRUM

---
Scrum Approach
A team approach in which all players move together towards the same goal, setting the rhythm and adapating to change similar to what happens in rugby

---
Scrum Principles
- Built-in instability: broad goals and general strategic directions
- Self-organizing project teams
- Overlapping development phases
- Multilearning, so that the team can learn both from internal and external sources and adapt quickly to changing conditions and environments.
- Subtle control: steer the project without interfering too much (e.g., selecting the right people for the job, creating an open environment, tolerating and anticipating mistakes).
- Organizational transfer of learning: by ensuring that the know-how acquired in a project is transferred and reused in other projects.

---
Scrum is popular
- Different from XP (which is a “all or nothing” approach), Scrum is simpler to adopt (because it is
  “closer” to a traditional approach)
- It has been used by:
  - Siemens, IBM, BBC, Time Warner, Google, Electronic Arts, Lockheed Martin, ...
- It has been used in domains where Agile is not traditionally used:
  - Fixed cost projects
  - Life-critical systems
  - Satellite control software

---
Scrum roles
Scrum Master
  - Facilitator, ensures Scrum is applied and the team can operate and work
  - Shields team from external interferences
Product owner
  - Defines the features of the product, decides priorities, accepts or rejects work
Team
  - Self organized, cross-functional, ideally full-time, small (5-9)

---
The Scrum process
source: www.spmbook.com

---
Scrum Sprints
- Scrum projects make progress in a series of “sprints” lasting between 2 and 4 weeks
- The product backlog defines what has to be developed using the “User Stories” paradigm
- Product backlog items are allocated to the next sprint during sprint planning and developed during a sprint
- No changes to the allocated items are possible during a sprint
- Sprint durations reflect how long you can commit to avoiding changes in your project

---
The Product Backlog
- The Product Backlog defines what is to be developed using the user story format
- User stories are annotated with priority and size
- User stories: see specific presentation
- Priority: set by the Product Owner
- Size: specified in story points and determined by the team, often using the Planning Poker (a variant of the Delphi Technique)

---
User Stories Estimation
- Effort:
  - simpler for people accustomed to traditional software development practices
  - Less effective than story points
- Story points:
  - abstract dimensionless measurements
  - provide a relative ordering of user stories
  - allows to compute velocity (how fast the team implements story points) and, therefore, to the number of story points allocatable in a sprint
  - defines an “algebra” of story points (10 story points require the same time as two 5 story points user stories)

---
Sprint Execution
- At the beginning of the sprint, the user stories allocated for the sprint are put on a whiteboard
- Individuals choose which stories to take in charge and in what order
- The board keeps track of the status of each user story
https://scrum4you.files.wordpress.com/2008/09/img007.jpg

---
Sprint Tracking
Two main goals:
  - Keep track of the work (todo, doing, done, blocked): use whiteboard and post-it
  - Measure the team “velocity” (sprints of fixed length means velocity is the important measure)

---
Adapting/Computing Speed
- Team speed is estimated according to historical data:
  - Velocity tends to converge after a few sprints
  - Initial estimation is a guess or uses effort
- What if speed is higher than expected?
  - Add stories!
- What if speed is lower than expected?
  - Remove stories!

---
Managing the Scrum Process
- Three types of meetings to manage a sprint:
  - Daily Scrum
  - The Sprint Review
  - Sprint Retrospective

---
The Daily Scrum
- A daily 15-minutes stand-up meeting for the whole team (including product owner)
- Everyone is invited (but only to listening)
- Emphasizes commitment
- Answer to three questions:
  - What did you do yesterday?
  - What will you do today?
  - What is blocking your work? (impediments)
Impediments become the responsibility of the Scrum Master

---
The Sprint Review
- Each sprint ends with a demoable product (potentially shippable product): a piece of software, a mockup, a manual, …
- The Sprint Review has the goal of demoing the output of the sprint
- Everyone participates
- Informal if focuses on demos (rather than slides)

---
The Sprint Retrospective
- After every sprint the team takes a look at what is and is not working
- Not very long: 15–30 minutes
- Whole team participates
- One approach is start-stop-continue:
  - What we need to start doing
  - What we should stop doing
  - What we should continue doing

---
Scrum: Software Development Practices
According to Cohn, SCRUM entails the adoption of some practices typical of Agile processes such as
  - Pair programming
  - Test-first approach
  - Automated testing and integration
  - Refactoring
... they are not necessary, but make Scrum more effective

---
Critiques to Agile Methodologies
- Too many changes = higher costs
- “Scope creep” beyond what is agreed at the beginning of the project
- Requirements continuously updated
- No “Big Design” upfront
- Customer representative = single point of failure
- Generates stress
- Risk of non-technical representative dictating technical choices